Agile Review

Week 3

September 30, 2025

ATU Letterkenny

Contents

What are the shared characteristics of different agile methods of software development?	2

List the principles of agile methods.	2

Explain how the values of the agile manifesto agile methods lead to the accelerated development and deployment of software.	2

For what types of system are agile approaches to development particularly likely to be successful?	3

What Is a Scrum Sprint?	3

Compare and contrast the Scrum approach to project management with conventional plan-based approaches. Your comparison should be based on the effectiveness of each approach for planning the allocation of people to projects, estimating the cost of projects, maintaining team cohesion and managing changes in project team membership.	3

# What are the shared characteristics of different agile methods of software development?

Shared Characteristics of Agile Methods

Agile methods—like Scrum, Kanban, XP, and Lean—share several core traits:

- Iterative and incremental development: Software is built in small cycles, allowing frequent reassessment.

- Customer-centric: Continuous feedback from users shapes the product.

- Collaborative teams: Cross-functional teams work closely and communicate often.

- Flexibility and adaptability: Agile embraces change, even late in development.

- Focus on working software: Deliverables are functional and usable at each stage.

# List the principles of agile methods.

Principles of Agile Methods

The Agile Manifesto outlines 12 principles, including:

- Satisfy the customer through early and continuous delivery.

- Welcome changing requirements, even late in development.

- Deliver working software frequently (weeks rather than months).

- Business people and developers must work together daily.

- Build projects around motivated individuals.

- Face-to-face conversation is the most effective communication.

- Working software is the primary measure of progress.

- Maintain a sustainable pace of development.

- Continuous attention to technical excellence and good design.

- Simplicity—the art of maximizing the amount of work not done—is essential.

- Best architectures, requirements, and designs emerge from self-organizing teams.

- Regularly reflect and adjust behavior to improve effectiveness.

# Explain how the values of the agile manifesto agile methods lead to the accelerated development and deployment of software.

How Agile Values Accelerate Development

The four core values of the Agile Manifesto promote speed and adaptability:

- Individuals and interactions over processes and tools: Encourages direct communication and quick decision-making.

- Working software over comprehensive documentation: Reduces overhead and focuses on deliverables.

- Customer collaboration over contract negotiation: Ensures the product meets real needs, reducing rework.

- Responding to change over following a plan: Allows teams to pivot quickly, avoiding delays from rigid planning.

These values reduce bottlenecks, increase responsiveness, and foster continuous delivery.

# For what types of system are agile approaches to development particularly likely to be successful?

Systems Best Suited for Agile Development

Agile excels in environments where:

- Requirements evolve rapidly (e.g., web apps, mobile apps, startups).

- Stakeholder feedback is frequent and essential.

- Projects benefit from incremental delivery.

- Teams are cross-functional and collaborative.

Examples include software development, marketing campaigns, and aerospace innovation.

# What Is a Scrum Sprint?

A Scrum sprint is a time-boxed iteration (usually 1–4 weeks) during which a team delivers a potentially shippable product increment. Key elements:

- Sprint planning: Define goals and tasks.

- Daily stand-ups: Track progress and remove blockers.

- Sprint review: Demonstrate completed work.

- Sprint retrospective: Reflect and improve.

# Compare and contrast the Scrum approach to project management with conventional plan-based approaches. Your comparison should be based on the effectiveness of each approach for planning the allocation of people to projects, estimating the cost of projects, maintaining team cohesion and managing changes in project team membership.

Scrum vs. Plan-Based Project Management

| Aspect | Scrum (Agile) | Plan-Based (Waterfall) |
| --- | --- | --- |
| Team Allocation | Flexible roles; self-organizing teams | Fixed roles; assigned by manager |
| Cost Estimation | Adaptive; estimates evolve | Detailed upfront estimates |
| Team Cohesion | High due to daily collaboration | Lower; siloed roles |
| Managing Team Changes | Easier; roles are fluid | Harder; roles are rigid |

Scrum thrives in dynamic environments with changing requirements and evolving teams. Waterfall suits projects with fixed scopes and stable teams.

| Agile | Plan Based ( Waterfall |
| --- | --- |
| Release + iterative | Plan all at the start |
| Daily handup | Progress report/meteting(weekly) |
| Like documents | Heavy documents |
| At the end of every sprint (iterative + incremental) | Delivery software at the end |
| Test after each sprint (iteration) | In the testing phase ( at the very end of the lifecycle) |
| Self directed – no change in team | Team may change depending on the phase |
| Customer is involved throughout | Customer involved at the start and then they go away till the project is over |
| Requirements change/evolve | Resistance to change |
| Constant pace of work – no overtime – roll over to next sprint | Intensetly towards as deadline approachs |