🧠 Software Process Models - Study Notes

📌 What is a Software Process?

A software process is a structured set of activities that leads to the creation and maintenance of software. It includes:

- Software Specification: Understanding and documenting what the software should do.

- Software Design & Implementation: Planning the architecture and writing the code.

- Software Verification & Validation: Ensuring the software meets requirements and works correctly.

- Software Evolution: Updating and improving the software over time.

🏗️ Waterfall Model

Overview: A linear, step-by-step approach where each phase must be completed before the next begins.

Phases:

- Requirements Definition

- System and Software Design

- Implementation and Unit Testing

- Integration and System Testing

- Operation and Maintenance

✅ Advantages:

- Clear structure and documentation

- Easy to manage and track progress

- Good for projects with fixed requirements

- Suitable for large teams with specialized roles

❌ Disadvantages:

- Inflexible to changes once development starts

- Late discovery of issues during testing

- No working software until late in the process

- Poor fit for dynamic or evolving requirements

📌 Best Use Case: Large-scale engineering projects with stable requirements and multiple development sites.

🧪 Prototyping

Overview: Build a quick version of the system to explore ideas, gather feedback, or test feasibility.

Types:

- Throwaway Prototyping: Used temporarily to refine requirements, then discarded.

- Evolutionary Prototyping: Gradually improved until it becomes the final product.

Phases:

- Establish Objectives

- Define Functionality

- Develop Prototype

- Evaluate and Refine

✅ Advantages:

- Helps clarify vague requirements

- Encourages user involvement

- Reduces risk of building the wrong system

❌ Disadvantages:

- Can increase project cost and time

- Requires skilled developers and rapid tools

📌 Best Use Case: When requirements are unclear or need validation before full development.

🔁 Incremental Model

Overview: Build the system in small parts (increments), each delivering a portion of functionality.

Process:

- Prioritize features

- Develop and deliver increments

- Freeze requirements for each increment

- Gather feedback and evolve

✅ Advantages:

- Early delivery of working software

- Easier to accommodate changes

- Reduces risk of total project failure

- High-priority features tested more thoroughly

❌ Disadvantages:

- Hard to fit into formal regulatory processes

- No complete specification until final increment

- Requires careful planning to balance size and functionality

📌 Best Use Case: Business, e-commerce, and personal systems with evolving needs.

🌀 Spiral Model

Overview: Combines elements of waterfall and prototyping with a strong focus on risk management.

Each Loop Includes:

- Objective Setting

- Risk Assessment and Reduction

- Development and Validation

- Planning for Next Phase

✅ Advantages:

- Proactive risk management

- Suitable for large, complex projects

- Allows early delivery and continuous improvement

❌ Disadvantages:

- Expensive and complex to manage

- Requires expertise in risk analysis

- Not ideal for small projects

📌 Best Use Case: Mission-critical systems with high uncertainty and risk.

🔄 Iterative Model

Overview: Develop small portions of all features across the system, improving them over time.

✅ Advantages:

- Early feedback from users

- Defects caught early

- Less time spent on documentation

- Encourages continuous improvement

❌ Disadvantages:

- Rigid iteration phases

- May miss architectural issues early on

📌 Best Use Case: Projects needing fast release and ongoing refinement.

⚡ Agile Model

Overview: Combines incremental and iterative development with a focus on flexibility, collaboration, and customer involvement.

Key Features:

- Minimal documentation

- Daily team meetings

- Continuous delivery

- Responds quickly to change

✅ Advantages:

- Fast and adaptive

- High customer satisfaction

- Encourages teamwork and communication

❌ Disadvantages:

- Requires skilled and disciplined teams

- Less formal structure may not suit all organizations

📌 Best Use Case: Small to medium projects with changing requirements and active customer involvement.

🔁 Reuse-Oriented Software Engineering

Overview: Build systems by reusing existing components, reducing development time and cost.

Phases:

- Requirements Specification

- Component Analysis

- Requirements Modification

- System Design with Reuse

- Development and Integration

- System Validation

✅ Advantages:

- Faster delivery

- Lower development cost

- Reduced risk

❌ Disadvantages:

- May require compromising on requirements

- Less control over component updates

📌 Best Use Case: Projects where suitable components are available and customization is acceptable.

🔧 Coping with Change

Why Change Happens:

- Business priorities shift

- New technologies emerge

- Regulatory updates

- Customer feedback

Strategies:

- Change Avoidance: Use prototypes to anticipate changes early.

- Change Tolerance: Use incremental development to adapt to changes with minimal rework.

📝 Summary

- A software process defines how software is built and maintained.

- Different models suit different project types.

- No single model fits all situations — choose based on project size, complexity, and flexibility needs.